San Diego Association of Governments

San Diego Thornmint Enhancement Project

San Diego Habitat Conservancy

Quarterly Progress Report

Reporting Period: January 1 – March 31, 2025

Submission Date: April 19, 2025

SANDAG Contract Number: S1125501

Quarterly Status Report Overview

PLEASE DO NOT CHANGE OR ALTER THE FORMATTING OF THIS DOCUMENT! SANDAG has developed a standardized grant monitoring and tracking program for the Environmental Mitigation Program (EMP) Land Management Grant Program. The purpose is to collect information on individual projects and the grant program as a whole for reporting to the Regional Habitat Conservation Taskforce, SANDAG Policy Advisory Committees, and the SANDAG Board of Directors. SANDAG monitors grantees through invoices, progress reports, performance measures, and designated photograph points. These standardized reporting templates and instructions for submittal are included below.

# Work Performed this Period:

## Task 1- ACIL Monitoring

No monitoring or maintenance activities occurred during this period due to the lack biological activity. This task is 70% complete.

## Task 2- Invasive Control in surrounding ACIL areas

No maintenance events were conducted during this reporting period due to the lack of weed species present. This task is 77% complete.

## Task 3- Reporting and Invoicing

A quarterly progress report and invoice for the October 1-December 31, 2024 reporting period was prepared and submitted on January 13, 2025.  The SDMMP website project page was also updated. This task is 72% complete.

## Task 4- Administrative

Administrative tasks included internal meetings and coordination with contractors. This task is 96% complete.

# Work Anticipated Next Period

For the next reporting period, from April 1 to June 30, 2025, SDHC anticipates the following tasks will occur:

- Monitoring of the San Diego Thornmint and removal of weeds will continue as needed.

# Issues to Note

There are no issues to note during this reporting period.

# Photographs & Figures

There are no photos since there were no field activities.

SDMMP Project Page

To receive reimbursement for work conducted within the quarter, submission of Quarterly Progress, Annual, and Final Reports must be added to your project’s Project Page on the SDMMP website. Add any necessary photographs to the photo carousal and fill out the photograph information. Please contact Sarah McCutcheon (smccutcheon@usgs.gov) or Emily Perkins (eperkins@usgs.gov) if you are having trouble accessing or editing your project page.

# Performance Measures

Please include the Project’s Performance Measures for each Quarterly Invoice and Progress Report in order to receive reimbursement.